# Appointment Management System — Forward Project Plan

## Overview

This document defines the structured roadmap for continuing development of the appointment management system built using Django, Django REST Framework, and related services. It summarizes completed work, defines architectural goals, and outlines milestone-based implementation tasks designed to reach a production‑grade system suitable for deployment and portfolio demonstration.

## Current Implementation Status

### Completed

- Core domain models

  - Accounts (custom user model)

  - Clinics

  - Doctors

  - Patients

  - Appointments

- Admin configuration

  - Model registration

  - Basic list/search filters

- Slot Engine

  - Generates time slots based on doctor availability

  - Filters out booked slots

- REST API Foundations

  - Endpoint to fetch available slots

  - Endpoint to book appointments

- Database Constraints

  - Prevent duplicate bookings per doctor/time/date

- Local testing setup

  - Django runserver

  - Swagger/DRF UI testing

  - Postman testing

## Architectural Objectives

- Guarantee booking reliability and data integrity

- Support full appointment lifecycle workflows

- Model realistic medical scheduling scenarios

- Enforce authentication and authorization

- Improve user-facing API usability

- Enable frontend integration

- Add operational features (notifications/logging)

- Prepare system for production deployment

## Milestone Roadmap

### Milestone 1 — Booking Reliability

Goal: Ensure safe, conflict‑free appointment creation

#### Tasks

- Replace legacy uniqueness with database constraints

- Use atomic transactions for booking creation

- Validate slot availability server-side

- Validate time ranges and past-date booking

- Standardize error responses

#### Deliverables

- Reliable booking endpoint

- Conflict-safe database writes

- Consistent API error schema

### Milestone 2 — Appointment Lifecycle Management

Goal: Support real operational workflows

#### Tasks

- Expand status model

  - Confirmed

  - Cancelled

  - No-show

  - Rescheduled

- Implement cancellation endpoint

- Implement rescheduling endpoint

- Track state transitions

#### Deliverables

- Appointment state machine

- Cancellation logic

- Rescheduling logic

### Milestone 3 — Advanced Availability Modeling

Goal: Replace simplistic availability fields

#### Tasks

- Weekly schedule model

  - Weekday

  - Start time

  - End time

- Exception handling

  - Holidays

  - Doctor leave

  - Manual overrides

- Configurable slot durations

#### Deliverables

- Flexible scheduling engine

- Accurate slot generation

### Milestone 4 — Authentication & Role Security

Goal: Secure system access

#### Tasks

- JWT authentication

- Login/refresh endpoints

- Role-based permissions

  - Admin

  - Doctor

  - Patient

- Endpoint protection rules

#### Deliverables

- Token authentication

- Role-aware APIs

### Milestone 5 — Patient & Doctor Experience APIs

Goal: Improve usability

#### Tasks

- Patient appointment history endpoint

- Doctor daily schedule endpoint

- Doctor search/filter endpoints

#### Deliverables

- Usable consumer APIs

- Improved system interaction

### Milestone 6 — Frontend Integration

Goal: End-to-end system experience

#### Tasks

- React interface

  - Slot viewer

  - Booking screen

  - Dashboard

  - Calendar

- API integration

#### Deliverables

- Functional UI connected to backend

### Milestone 7 — Notifications

Goal: Operational realism

#### Tasks

- Email confirmations

- Reminder scheduling

- Cancellation notifications

#### Deliverables

- Automated communication layer

### Milestone 8 — Performance Optimization

Goal: Scalability readiness

#### Tasks

- Slot caching

- Query optimization

- Pagination

- Logging instrumentation

#### Deliverables

- Efficient system behavior

### Milestone 9 — Deployment & Production Readiness

Goal: Live system deployment

#### Tasks

- Gunicorn configuration

- Reverse proxy setup

- PostgreSQL tuning

- Environment configuration

- CI/CD setup

#### Deliverables

- Deployable production environment

## Estimated Timeline

| Milestone | Estimated Duration |
| --- | --- |
| Booking Reliability | 1–2 days |
| Lifecycle Management | 2–3 days |
| Availability Modeling | 3–4 days |
| Authentication | 2 days |
| Experience APIs | 2 days |
| Frontend Integration | 4–6 days |
| Notifications | 1–2 days |
| Optimization | 2 days |
| Deployment | 1–2 days |

Total Estimated Duration: ~3 Weeks

## Immediate Next Step

Begin Milestone 1 by: - Implementing atomic booking transactions - Strengthening validation logic - Ensuring database constraint migrations are applied

This step provides the greatest impact on system reliability and prepares the foundation for all subsequent enhancements.

## Document End